### Sprint

A Sprint is a fixed period in which the team works on a specific set of tasks to develop and improve the Employee Laptop Request Application.

### Epic

An Epic is a large feature or module of the project that is too big to complete in one sprint. It is divided into smaller Stories.

Application:

- Very Easy Task – Create the basic employee laptop request form with required fields.

- Normal Task – Configure employee details, laptop requirements, and automatic request number generation.

- Moderate Task – Implement request status tracking and notifications for employees.

- Moderate Task – Create the manager approval workflow and configure approval conditions.

- Difficult Task – Configure IT support assignment and laptop asset/inventory management.

- Very Difficult Task – Integrate the complete workflow including request submission, approval, IT assignment, asset allocation, notifications, tracking, and closure.

## Sprint 1

Employee Laptop Request Setup (Epic 1)
  Creating Employee Request Form (USN1) – 2
  Adding Employee Details Fields (USN2) – 1
  Adding Laptop Requirement Fields (USN3) – 3

Request Management (Epic 2)
  Automatic Request Number Generation (USN4) – 3
  Request Status Configuration (USN5) – 3
  Creating Request Records (USN6) – 2

Total Story Point in Sprint 1 = 2 + 1 + 3 + 3 + 3 + 2 = 14

## Sprint 2

Approval & Assignment Workflow (Epic 3)
  Manager Approval Workflow (USN7) – 3
  IT Support Assignment (USN8) – 3
  Laptop Asset Allocation (USN9) – 5

Notification & Tracking (Epic 4)
  Employee Notification (USN10) – 2
  Request Status Tracking (USN11) – 3
  Request Closure (USN12) – 2

Dashboard & Reporting (Epic 5)
  Developing Dashboard and Reports (USN13) – 5

Velocity= Total Story Points Completed​/ Number of Sprints

Total Story Point in Sprint 2 = 3 + 3 + 5 + 2 + 3 + 2 + 5 = 23

No of Sprints= 2

Velocity =37 / 2

18(Story Points per Sprint)

My team’s velocity is 18Story Points per Sprint.