Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 10 september 2026 |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration & Authentication | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Developer / Tester |
| Sprint-1 | Registration & Authentication | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Developer / Email Admin |
| Sprint-2 | Social Login | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low | Developer / Tester |
| Sprint-1 | Social Login | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Developer / Tester |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password. | 1 | High | Developer / Tester |
| Sprint-2 | Catalog Management | USN-6 | As an IT admin, I can view available laptop models with specs and inventory count. | 3 | High | ServiceNow Admin / Developer |
| Sprint-2 | Laptop Request Submission | USN-7 | As an employee, I can select a laptop model and submit a request form with justification. | 2 | High | ServiceNow Developer / Tester |
| Sprint-2 | Laptop Request Submission | USN-8 | As an employee, I can attach supporting documents (e.g., manager approval email) to my request. | 1 | Medium | ServiceNow Developer |
| Sprint-3 | Approval Workflow | USN-9 | As a reporting manager, I can approve or reject laptop requests directly via email or portal. | 3 | High | ServiceNow Developer / Business Analyst |
| Sprint-3 | Request Tracking | USN-10 | As an employee, I can track the real-time status of my laptop request on the dashboard. | 2 | High | ServiceNow Developer |
| Sprint-3 | Fulfillment & Inventory | USN-11 | As an IT support technician, I can update inventory status and assign hardware serial numbers upon dispatch. | 3 | Medium | IT Support Specialist / Developer |
| Sprint-4 | Notifications | USN-12 | As an employee, I will receive automated email/SMS updates when my request status changes. | 1 | High | ServiceNow Developer |
| Sprint-4 | Dashboard & Analytics | USN-13 | As an IT manager, I can view dashboard metrics on pending, approved, and fulfilled laptop requests. | 5 | Medium | ServiceNow Admin / BI Analyst |
| Sprint-4 | Asset Return / Decommission | USN-14 | As an employee, I can initiate a return or replacement request for an existing laptop. | 3 | Low | ServiceNow Developer |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 18 | 07 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 |  |  |

Velocity:

$$\text{Velocity} = \frac{\sum (\text{Completed Story Points per Sprint})}{\text{Total Number of Sprints}}$$

= 80/4 = 20 Story points / Spirit

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts