User Acceptance Testing (UAT) Template

| Date | 10 september 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ServiceNow-Based Employee Laptop Request Application |
| Maximum Marks |  |

Project Overview:

Project Name: ServiceNow-Based Employee Laptop Request Application

Project Description: The ServiceNow-based Employee Laptop Request Management System automates laptop requests, approvals, and allocation through a centralized platform.

Project Version: Version 1.0

Testing Period: August25-september 05

Testing Scope:

The testing scope covers employee laptop request submission, field validation, approval workflow, notifications, laptop allocation, request tracking, dashboards, and reports. The system is tested to ensure accurate processing, proper status updates, and smooth end-to-end laptop request management.

Testing Environment:

URL/Location: ServiceNow Developer Instance – Employee Laptop Request Management Application

Credentials (if required): ServiceNow Developer Instance login credentials of the authorized tester.

Test Cases:

| ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Submit Laptop Request | 1. Open laptop request form.2. Enter employee and laptop details.3. Submit the request. | Request is successfully created with a unique Request Number. | Request created successfully. | Pass |
| TC-002 | Validate Mandatory Fields | 1. Open request form.2. Leave mandatory fields empty.3. Click Submit. | System displays validation messages and does not submit the request. | Validation works correctly. | Pass |
| TC-003 | Request Approval | 1. Submit a laptop request.2. Manager opens the approval request.3. Approve the request. | Request status changes to Approved and IT team is notified. | Status updated successfully. | Pass |
| TC-004 | Request Rejection | 1. Open pending request.2. Manager selects Reject.3. Provide rejection reason. | Request status changes to Rejected and employee is notified. | Rejection processed successfully. | Pass |
| TC-005 | Request Status Tracking | 1. Open submitted request.2. Check current status. | Employee can view the latest request status. | Status displayed correctly. | Pass |
| TC-006 | Laptop Allocation | 1. Open approved request.2. IT team checks laptop availability.3. Assign available laptop. | Laptop is assigned and request status changes to Fulfilled. | Laptop assigned successfully. | Pass |
| TC-007 | Notifications | 1. Submit/approve/reject a request.2. Check notification. | Appropriate notification is generated for each request stage. | Notifications received successfully. | Pass |
| TC-008 | Dashboard Validation | 1. Open application dashboard.2. Check request statistics and graphs. | Dashboard displays accurate request, approval, rejection, and fulfillment data. | Dashboard data displayed correctly. | Pass |
| TC-009 | Filter Requests | 1. Open request list.2. Apply Status/Department/Priority filters. | Only matching laptop requests are displayed. | Filters work correctly. | Pass |
| TC-010 | Request History | 1. Open completed request.2. View request history. | Complete request activity and status changes are displayed. | History displayed correctly. | Pass |

Bug Tracking :

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Request form does not allow submission when mandatory employee details are missing. | 1. Open Laptop Request form.2. Leave mandatory fields empty.3. Click Submit. | Medium | Closed | Mandatory field validation was verified and corrected. |
| BG-002 | Request status was not updated immediately after manager approval. | 1. Submit laptop request.2. Approve the request.3. Check request status. | High | Closed | Workflow was updated to correctly change the status to Approved. |
| BG-003 | Approval notification was not triggered after request submission. | 1. Submit laptop request.2. Check manager notifications.3. Verify approval notification. | Medium | Closed | Notification workflow was configured and tested successfully. |
| BG-004 | Dashboard did not display the correct count of pending requests. | 1. Create laptop requests.2. Open dashboard.3. Compare pending count with request records. | Medium | Closed | Dashboard filter and data source were corrected. |
| BG-005 | Laptop allocation was not reflected in the request after IT assignment. | 1. Open approved request.2. Assign available laptop.3. Check request status and laptop details. | High | Closed | Allocation and fulfillment status were verified successfully. |

Sign-off:

Tester Name: user

Date: 10 sep 2026

Signature: 11 sep 2026

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.